# Statement of Work: Claims Underwriting Intake System

# Phase 1: Document Intake & Broker Communication

────────────────────────────────────────────────────────────────────────────────

# Application Overview

The Eliza Platform is an AI-native enterprise application framework built on modern, scalable architecture. The platform provides:

Backend: FastAPI application with REST API endpoints and async task processing via Celery

Frontend: React-based user interface with real-time event streaming

AI Orchestration: CrewAI framework for multi-agent workflows and intelligent automation

Data Layer: PostgreSQL for relational data, Elasticsearch for search, Neo4j for graph relationships

Infrastructure: Docker Compose deployment with multi-tenant isolation, RBAC security, and comprehensive monitoring

The platform is designed as a skeleton application that can be adapted for specific business workflows. This SOW covers the adaptation for Claims Underwriting, focusing on the document intake and broker communication process.

────────────────────────────────────────────────────────────────────────────────

# Scope of Work: Phase 1

Phase 1 focuses on building the core infrastructure and agents necessary to manage the underwriting intake process, including document receipt, parsing, validation, and broker communication.

────────────────────────────────────────────────────────────────────────────────

# Section 1: Application Schema for Intake Data Elements

## Description

Design and implement the database schema and data models required to support the claims underwriting intake workflow. This includes structured storage for intake checklists, parsed document data, broker communications, and quality validation results.

## Work Items

Define database schema for underwriting intake records with support for multi-tenant isolation

Create models for intake checklists with configurable required items per underwriting type

Design document storage schema with metadata tracking (source, parsing status, validation results)

Implement data models for parsed document elements (extracted fields, key-value pairs, structured data)

Create broker communication tracking schema (email threads, checklist progress, interaction history)

Design data quality validation schema to store validation rules, results, and remediation tracking

Implement Pydantic models for API request/response validation

Create database migrations with proper versioning and rollback support

## Deliverables

Complete database schema documentation

SQLAlchemy ORM models for all intake-related entities

Pydantic response models for API endpoints

Database migration files with upgrade/downgrade paths

API endpoint specifications for CRUD operations

Data model unit tests

────────────────────────────────────────────────────────────────────────────────

# Section 2: Agent 1 - Document Intake Management Agent

## Description

Build an intelligent agent responsible for managing the complete document intake lifecycle. The agent processes incoming documents, orchestrates parsing with external and internal tools, validates data quality, and updates intake checklists accordingly.

## Work Items

Implement document receipt handler for multiple input sources (email, upload, API)

Integrate external document parsing services (configure provider endpoints and authentication)

Integrate internal Docling-based document parsing as fallback/alternative parsing method

Build intake checklist management system (required items definition, status tracking, completion rules)

Implement email body parsing component to extract structured data from email content

Create data extraction mapping engine that maps parsed document elements to checklist items

Build checklist auto-completion logic that checks off items based on extracted data

Design data quality validation framework with configurable rules and thresholds

Implement quality check workflow that validates extracted data before checklist approval

Build context builder that generates comprehensive intake status summaries for Agent 2

Create error handling and retry logic for parsing failures

Implement audit logging for all intake operations

## Deliverables

CrewAI agent implementation with defined role, goal, and backstory

Custom tools for document parsing (external and internal)

Custom tool for checklist management and status updates

Custom tool for data quality validation

Agent flow orchestration logic

Integration tests for document parsing workflows

Agent execution unit tests

Documentation for agent capabilities and configuration

────────────────────────────────────────────────────────────────────────────────

# Section 3: Agent 2 - Email Writing Agent

## Description

Develop an intelligent email composition agent that communicates with brokers to collect missing intake information. The agent understands the current checklist status, crafts contextually appropriate emails, and manages the communication thread until all required items are collected.

## Work Items

Design email composition system with template management and dynamic content generation

Implement checklist-aware email generation that identifies missing items

Build broker communication context tracker (email thread history, previous requests, responses)

Create prompt engineering for email tone, clarity, and compliance with communication guidelines

Implement response parsing to extract broker-provided information from email replies

Build feedback loop that sends parsed responses back to Agent 1 for checklist updates

Design email sending infrastructure with delivery tracking and error handling

Implement conversation state management to maintain context across multiple email exchanges

Create completion detection logic that recognizes when checklist is fully satisfied

Build transition workflow that flags complete intake packages for underwriting team submission

## Deliverables

CrewAI agent implementation for email composition

Custom tool for email generation with checklist context

Custom tool for email sending and delivery tracking

Custom tool for parsing broker email responses

Integration with Agent 1 for checklist updates

Email template system with customization options

Unit tests for email generation logic

Integration tests for complete broker communication workflow

Documentation for email agent capabilities and configuration

────────────────────────────────────────────────────────────────────────────────

# Technical Requirements

## Common Infrastructure

Multi-tenant data isolation

RBAC security model

Comprehensive audit logging

Error handling and retry mechanisms

Performance monitoring and observability

## Integration Points

Email service provider (SMTP/API)

External document parsing services (API-based)

Internal Docling parsing service

Database layer (PostgreSQL)

Task queue (Celery)

Frontend API endpoints

## Testing Requirements

Unit tests for all core components

Integration tests for end-to-end workflows

Agent execution tests with mocked services

API endpoint tests

Data validation tests

────────────────────────────────────────────────────────────────────────────────

# Exclusions

This phase explicitly excludes:

Underwriting team submission workflow (future phase)

Advanced analytics and reporting dashboards

Workflow customization UI for non-technical users

Integration with external underwriting systems

Document storage optimization and archival processes

────────────────────────────────────────────────────────────────────────────────

# Success Criteria

Phase 1 will be considered complete when:

All database schemas are implemented and tested

Agent 1 can successfully receive, parse, validate, and update checklists for incoming documents

Agent 2 can generate contextually appropriate emails and manage broker communication threads

Both agents integrate seamlessly, with Agent 2 successfully collecting missing information identified by Agent 1

Complete intake packages can be flagged as ready for underwriting team review

All deliverables meet code quality standards and include comprehensive test coverage